WEEKLY BRIEF  - JAN. 7TH – 14TH

PLAYBLACKJACK.COM

- External website is 95% complete.  (all internal pages are live)

- New flash headline live - welcome bonus / COMPS

- Integration into VRB Marketing – pending banners

AFFILIATE PROGRAM - Banner campaign – pending Cristian (due Wednesday)
EMAIL CAMPAIGNS – pending Cristian (due Wednesday)
VIDEOS -  editing old videos with new logo and offer.  Pending Diego (tomorrow)
LOGGED IN – pending revamp DGS platform– Flor / Rob  (on hold per Mike)

------------------------------------------------------------------------------------------------------------------------------------------

BETOWI

- External website is 60% complete.

- New headlines, log in redesign and new tab for Promotions page – pending Flor / Jonathan

NEW JOIN PAGE – done
INTERNAL PAGES – Promotions, Bet Types, Live Odds, Cashier - done
Rewards program– pending Flor design
Mobile page – pending Flor design, Jonathan content
About Us – pending Jonathan content

SEO

- Meta Info, Analytics, Social Media, Footer Menu  – complete

- SEO Content / Keywords, Site Map, Skeleton  - pending Friday

ARTICLE ARCHIVE – done
AFFILIATE PROGRAM - pending banners Cristian  (next week)
EMAIL CAMPAIGNS – pending content Jonathan  (next week)

------------------------------------------------------------------------------------------------------------------------------------------SBO.AG

Superbowl Campaign – press release, player email, landing pages, banners - complete

-----------------------------------------------------------------------------------------------------------------------------------------

INSPIN & TBE

- Video Calendar for month of January through Superbowl complete:

This week’s videos:

- January 15th : Updated Super Bowl Odds (already completed)

- January 16th  : AFC & NFC Championship Matchup Analysis with picks

- January 17th: Possible Super Bowl Matchups (based on remaining teams).

Next week’s videos:

- January 22nd : Pro Bowl Analysis with pick

- January 23rd : Video response to AFC & NFC Championship Matchup Analysis

- January 25th : NFL Super Bowl XLVII Betting Analysis

Note: For any upcoming videos relating to picks, a video response will be created the following day of the game to review results.

------------------------------------------------------------------------------------------------------------------------------------------

OTHERS

Reload campaign – new list for reloads for superbowl promo. pending list from Frank in CRM (tomorrow)