WEEKLY BRIEF

PLAYBLACKJACK.COM

NEW JOIN PAGE (launched)

- Features new drop down source menu –complete

- Banner will promote Welcome Bonus – pending Diego, will go live tomorrow.

- Winners widget – pending feeds from DGS - Andy

INTERNAL PAGES

- CASHIER – live

- GAMING GUIDE – live

- COMPS –pending approval due to freeplay management in DGS. Will go live tomorrow.

- PROMOTIONS – pending Flor design

- MOBIL -  pending Flor design

- ABOUT US – pending Flor design

RECENT WINNERS - pending feeds from DGS - Andy

SEO

- Meta Info – complete

- Analytics - complete

- Site Map- complete

- Skeleton – complete

- Social Media accounts – complete

- Footer Menu - will go live tomorrow (Rob)

- Gaming Guide content - pending

AFFILIATE PROGRAM - Banner campaign – pending Cristian

EMAIL CAMPAIGNS – pending Cristian / Diego

LOGGED IN – pending revamp DGS platform– Flor / Rob

------------------------------------------------------------------------------------------------------------------------------------------

BETOWI

NEW JOIN PAGE - pending launch on Monday.

INTERNAL PAGES – pending content

- PROMTIONS / BET TYPES, LIMITS / LIVE ODDS / CASHIER / ABOUT US

SEO

- Meta Info – complete

- Analytics - complete

- Site Map- pending

- Skeleton – pending

- Social Media accounts – complete

- Footer Menu - will go live tomorrow (Rob)

ARTICLE ARCHIVE – pending content Jonathan
AFFILIATE PROGRAM - pending content Jonathan
EMAIL CAMPAIGNS – pending content Jonathan

------------------------------------------------------------------------------------------------------------------------------------------SBO.AG

Superbowl Campaign – pending headlines to build banner campaign. Jonathan / Cristian

-----------------------------------------------------------------------------------------------------------------------------------------

OTHERS

New Sales Commission procedure – reviewed with Rob

- create a new disposition menu (Kat, Rob)

- create time stamp feature (Rob)

- ensure phones are recording (IT)

Reload campaign – new reload list uploaded on Dec. 19th, completed on Dec. 21st. Need to measure success by pulling a report (Rob)